LEKTES API

Migration from Render to Google Cloud

Step-by-Step Documentation

Date: March 31, 2026  |  Organisation: Nimbus-24  |  Project: able-analyst-490410-s8

# Overview

This document records every step taken to migrate the Lektes API (an AI-powered recruitment screening agent) from Render.com to Google Cloud Platform. The app is a FastAPI Python application using LangGraph, Groq, and SQLite, now running on Cloud Run behind a Global HTTPS Load Balancer.

## Architecture Summary

| Component | Details |
| --- | --- |
| Application | FastAPI + LangGraph + Groq + SQLite |
| Hosting | Google Cloud Run (europe-west1, Belgium) |
| Container Registry | Artifact Registry (us-central1) |
| Load Balancer | Global HTTPS Load Balancer with managed SSL |
| Domain | lektes.nimbus-24.com |
| DNS Provider | BigRock |
| GCP Project | able-analyst-490410-s8 |
| Service Account | 505598472878-compute@developer.gserviceaccount.com |
| Organisation | nimbus-24.com (Org ID: 884868779696) |

# Phase 1: IAM Permissions Setup

The Compute Engine default service account needed multiple IAM roles before Cloud Build could build and push images, access secrets, and write logs.

## 1.1 Cloud Storage Access (for Cloud Build source upload)

Problem: Permission 'storage.objects.get' denied when uploading source tarball to Cloud Build.

Command: gcloud projects add-iam-policy-binding able-analyst-490410-s8 --member="serviceAccount:505598472878-compute@developer.gserviceaccount.com" --role="roles/storage.objectAdmin"

## 1.2 Artifact Registry Access (for pushing Docker images)

Problem: Permission 'artifactregistry.repositories.uploadArtifacts' denied. Legacy GCR (gcr.io) was not working, so we switched to Artifact Registry.

Step A – Create Artifact Registry repository:

gcloud artifacts repositories create lektes-repo --repository-format=docker --location=us-central1

Step B – Grant writer role:

gcloud artifacts repositories add-iam-policy-binding lektes-repo --location=us-central1 --member="serviceAccount:505598472878-compute@developer.gserviceaccount.com" --role="roles/artifactregistry.writer"

## 1.3 Secret Manager Access

Problem: Cloud Run could not access secrets for environment variables.

Command: gcloud projects add-iam-policy-binding able-analyst-490410-s8 --member="serviceAccount:505598472878-compute@developer.gserviceaccount.com" --role="roles/secretmanager.secretAccessor"

## 1.4 Organisation Policy (for public access)

Problem: Org policy 'iam.allowedPolicyMemberDomains' blocked granting allUsers access to Cloud Run.

Step A – Grant org policy admin role:

gcloud organizations add-iam-policy-binding 884868779696 --member="user:admin@nimbus-24.com" --role="roles/orgpolicy.policyAdmin"

Step B – Reset org policy for this project:

gcloud org-policies reset iam.allowedPolicyMemberDomains --project=able-analyst-490410-s8

Step C – Allow unauthenticated access:

gcloud run services add-iam-policy-binding lektes-api --region=europe-west1 --member=allUsers --role=roles/run.invoker

# Phase 2: Build & Deploy

## 2.1 Build Docker Image with Cloud Build

The Dockerfile and .dockerignore were created locally. Cloud Build uploads the local source and builds in the cloud.

Command: gcloud builds submit --tag us-central1-docker.pkg.dev/able-analyst-490410-s8/lektes-repo/lektes-api

## 2.2 Deploy to Cloud Run

Deployed to europe-west1 (Belgium) for lowest latency.

Command: gcloud run deploy lektes-api --image us-central1-docker.pkg.dev/able-analyst-490410-s8/lektes-repo/lektes-api --platform managed --region europe-west1 --allow-unauthenticated --port 8080

Service URL: https://lektes-api-505598472878.europe-west1.run.app

## 2.3 Link Secrets as Environment Variables

Four secrets were created in Google Cloud Secret Manager and linked to the Cloud Run service.

| Secret Name | Purpose |
| --- | --- |
| GROQ_API_KEY | LLM for CV parsing & scoring |
| RESEND_API_KEY | Email report delivery |
| GITHUB_TOKEN | Developer profile verification |
| LK_API_KEY | LinkedIn profile verification |

Command:

gcloud run services update lektes-api --region europe-west1 --set-secrets=GROQ_API_KEY=GROQ_API_KEY:latest,RESEND_API_KEY=RESEND_API_KEY:latest,GITHUB_TOKEN=GITHUB_TOKEN:latest,LK_API_KEY=LK_API_KEY:latest

## 2.4 Restrict Ingress to Load Balancer Only

Direct access to the Cloud Run URL is blocked. All traffic must come through the load balancer for security.

Command: gcloud run services update lektes-api --region=europe-west1 --ingress=internal-and-cloud-load-balancing

# Phase 3: Load Balancer & SSL Setup

A Global HTTPS Load Balancer was configured to handle public traffic, provide managed SSL, and route requests to Cloud Run.

| # | Description | Command |
| --- | --- | --- |
| 1 | Create Serverless NEG | gcloud compute network-endpoint-groups create lektes-neg --region=europe-west1 --network-endpoint-type=serverless --cloud-run-service=lektes-api |
| 2 | Create backend service | gcloud compute backend-services create lektes-backend --global --load-balancing-scheme=EXTERNAL_MANAGED |
| 3 | Add NEG to backend | gcloud compute backend-services add-backend lektes-backend --global --network-endpoint-group=lektes-neg --network-endpoint-group-region=europe-west1 |
| 4 | Create URL map | gcloud compute url-maps create lektes-url-map --default-service=lektes-backend |
| 5 | Create managed SSL cert | gcloud compute ssl-certificates create lektes-ssl --domains=lektes.nimbus-24.com --global |
| 6 | Create HTTPS proxy | gcloud compute target-https-proxies create lektes-https-proxy --ssl-certificates=lektes-ssl --url-map=lektes-url-map |
| 7 | Create forwarding rule | gcloud compute forwarding-rules create lektes-https-rule --global --target-https-proxy=lektes-https-proxy --ports=443 --load-balancing-scheme=EXTERNAL_MANAGED |

Load Balancer IP: 34.160.100.180

# Phase 4: DNS Configuration (BigRock)

The DNS for lektes.nimbus-24.com was updated in BigRock to point to the Google Cloud Load Balancer.

## Changes Made

- Deleted the existing CNAME record pointing to Render (hrassist-dqb3.onrender.com)

- Added A record: lektes → 34.160.100.180

- SSL certificate provisioned automatically by Google (status: ACTIVE)

# Final State & Verification

## Live Endpoints

| Endpoint | URL | Status |
| --- | --- | --- |
| Main Site | https://lektes.nimbus-24.com | Live |
| Swagger Docs | https://lektes.nimbus-24.com/docs | Live |
| Direct Cloud Run | https://lektes-api-505598472878.europe-west1.run.app | Blocked (secure) |

## GCP Resources Created

- Cloud Run service: lektes-api (europe-west1)

- Artifact Registry repo: lektes-repo (us-central1)

- Network Endpoint Group: lektes-neg

- Backend Service: lektes-backend

- URL Map: lektes-url-map

- SSL Certificate: lektes-ssl

- HTTPS Proxy: lektes-https-proxy

- Forwarding Rule: lektes-https-rule (IP: 34.160.100.180)

## Recommended Next Steps

- Delete the Render deployment (no longer needed)

- Push Dockerfile and .dockerignore to the GitHub repository

- Reactivate Google Workspace when in India for cheaper pricing (~₹160/month for Business Starter)

- Fix the logging warning by granting roles/logging.logWriter to the service account

- Monitor GCP trial credits ($254 remaining) and set up billing alerts

- Set up CI/CD with Cloud Build triggers connected to GitHub for automatic deployments

## Useful Commands for Ongoing Management

| Task | Command |
| --- | --- |
| Rebuild & redeploy | gcloud builds submit --tag us-central1-docker.pkg.dev/able-analyst-490410-s8/lektes-repo/lektes-api |
| Deploy new revision | gcloud run deploy lektes-api --image us-central1-docker.pkg.dev/able-analyst-490410-s8/lektes-repo/lektes-api --region europe-west1 |
| Check SSL status | gcloud compute ssl-certificates describe lektes-ssl --global |
| View Cloud Run logs | gcloud run services logs read lektes-api --region europe-west1 |
| List secrets | gcloud secrets list |
| Check DNS | nslookup lektes.nimbus-24.com |

Document prepared for Nimbus-24 – March 31, 2026